## Slide 1: IonConfig Tool
Rick Borgen
10 July 2018

## Slide 2: General Status/Forecast
Early 2018 – Complete enough to configure working network
Mid 2018 – More complete (more file types, commands, functions)
End of 2018 – Substantially complete
2019 – Work bugs, refinements, regression tests, performance

## Slide 3: Recent Progress
Auto-generate node start script
Extended config file types & commands
  acsrc, cfdprc, dtpcrc, imcrc, ionsecrc, ltprc
Added delete actions
Modeling host entities separately
  Necessary to handle node sharing of hosts correctly
Documentation (html)
  User’s Manual
  Command Dictionaries
  Version Deltas

## Slide 4: Work In-Progress/Coming
Completing development of visual network modeler (intern)
Developing ionizing procedure…
  Builds skeleton ion model from simple network model
Extend model-checking rules
Develop versioning solution
Catch up with latest ION releases
  Tool based on ION 3.5.0
  Newer versions: 3.6.0, 3.6.0b, 3.6.1

## Slide 5: The Version Problem
  Issues
How to support multiple ION versions?
How to deal with network nodes at different versions?
  Approach
Leverage command-centric design
Restructure dictionary
Normalize versions
Map commands with version effectivity

## Slide 6
"10" : {
"seqNum": 10,
"ionVersion": "3.5.0",
"desc": "ION 3.5.0 release",
"released": "2016-09-08"
},
"11" : {
"seqNum": 11,
"ionVersion": "3.6.0",
"desc": "ION 3.6.0 release",
"released": "2017-04-21"
},
"12" : {
"seqNum": 12,
"ionVersion": "3.6.0b",
"desc": "ION 3.6.0b release",
"released": "2017-08-16"
},
"13" : {
"seqNum": 13,
"ionVersion": "3.6.1",
"desc": "ION 3.6.1 release",
"released": "2018-01-31"
}
"acsrc_mincustodyid": {
"configType": "acsrc",
"name": "mincustodyid",
"paramCnt": 1,
"verFrom": 10,
"verThru": 999
},
"bprc_add_plan": {
"configType": "bprc",
"multiple": true,
"name": "add_plan",
"paramCnt": 2,
"verFrom": 11,
"verThru": 999
},
"ipnrc_plan_udp": {
"configType": "ipnrc",
"name": "plan_udp",
"paramCnt": 2,
"pickClone": true,
"verFrom": 10,
"verThru": 10
},
ION version JSON
Command JSON